Git Hub Link:

Database Username:

Database Password:

Admin Username:

Admin Password:

Customer username:

Customer password:

Sushi & Sashimi Restaurant Web App Development Report

Project Overview

This project involved creating an online ordering platform for a Sushi & Sashimi restaurant. The web application was developed using ASP.NET Core with Razor Pages, C#, and MSSQL. The goal was to ensure seamless navigation, secure authentication, and efficient database management.

Development Breakdown

Sprint 1: Initial Setup & UI Development

- Created the ASP.NET Core project in Visual Studio 2022.

- Established a private GitHub repository and invited the tutor.

- Developed a structured layout page to maintain design consistency.

- Designed primary pages, including Home, Menu, and Contact.

- Used Bootstrap to improve responsiveness.

Challenges Faced:

- Ensuring a fluid and intuitive design layout.

Sprint 2: Database & Authentication Integration

- Connected the web application to an MSSQL database.

- Implemented authentication for both admin and customers.

- Developed CRUD functionality for restaurant menu management.

- Conducted initial testing for form validation and navigation.

Challenges Faced:

- Debugging authentication and ensuring proper user roles.

Sprint 3: Optimization & Final Testing

- Optimized database queries to enhance performance.

- Improved UI with refined styling and user experience enhancements.

- Integrated admin authorization for secure content management.

- Conducted in-depth testing for performance, security, and cross-browser compatibility.

Challenges Faced:

- Enhancing search functionality for better usability.

Testing & Results

The application was tested for:

- Navigation & Functionality: Ensured all pages and links worked correctly.

- Performance: Load time and database efficiency were optimized.

- Security: Validated authentication and access restrictions.

- Responsiveness: Confirmed mobile and desktop compatibility.

Results:

- Successfully passed most tests with minor improvements needed in search functionality.